## Slide 1: Agile Presentation
An introduction to Agile methodologies by Hanna Parham

## Slide 2: An Overview of Agile Methodologies
Agile is an iterative approach to both project management and software development that focuses on delivering small, incremental improvements rather than a single, large release process like the previous ‘waterfall’ method.
Key principles of Agile Methodologies include…
Cross-functional Teams: Highly skilled diverse teams that focus heavily on collaboration to build, test and deliver content
Flexibility: The ability to adapt and react to changes, even late in development
Iterative Development: Work is divided into ‘iterations’ called ‘sprints’ that typically last 2-4 weeks
Stakeholder Involvement: Frequent interactions with the stakeholders are done to align goals
Scrum is an Agile framework that organizes work into ‘sprints’, with various roles like the Scrum Master and the Product Owner to guide the process and ensure continuous improvement is maintained.
"Agile encourages change as a source of innovation and improvement” (Verheyen, 2021, p. 29).

## Slide 3: Agile Roles
PRODUCT OWNER | SCRUM MASTER | DEVELOPMENT TEAM | TESTER
Bridges the gap between the team and the stakeholders | Ensures adherence to Scrum principles while also facilitating the Scrum progress | Develops the product with a strong sense of collaboration | Part of the Development Team
Creates and prioritizes the product backlog, which is the list of features and requirements | Leads meetings like the Daily Standups, Sprint Planning, Reviews and Retrospectives | Works as a self organizing entity to complete work within the sprint’s duration | Ensures product quality through frequent testing
Makes sure the development efforts align with both business goals and customer needs | Ensures the team remains productive and removes any impediments that block the team’s progress | Translates User Stories into functional software while delivering products through each sprint | Ensures that the product is functional and bug free before release

## Slide 4: Agile Phases
Requirements/Initiation: Define the project’s vision with a clear understanding of the problem at hand, stakeholders, and project goals
Planning: Collect and prioritize User Stories or Backlog Items
Design + Development: Design the blueprint for the list of requirements that can evolve. Then, build the features outlined within the Sprint Backlog
Testing: Rigorous and continuous testing must be done as the product is developed
Release: Release the finished sprint product to provide immediate value to users and also allow for quick feedback loops
Sprint Review: Gather feedback from the prior sprint from stakeholders and review overall progress
Maintenance: Ensures continuous improvement and takes into account continuous testing and user feedback
“The agile process is an iterative technique in which customer satisfaction is highly prioritized because the customer is directly involved in the product evaluation” ( Khan & Mahadik, 2022)

## Slide 5: The Waterfall Model
In a Waterfall development approach, the process is linear and sequential, with each phase— requirements, design, implementation, testing, and deployment— having to be completed before moving to the next.
In the case of the SNHU Travel Project, having the stakeholders needs be changed towards the latter half of the project like it did would have done poorly with the Waterfall approach. There would have been…
Delays: Reworking the earlier phases would have to be done, thus causing a delay in delivery.
Increased Costs: Additional time and resources would have to be spent to accommodate new requirements.
Time Sink: Significant time would be lost as the project development would have to retrace steps rather than adapting incrementally.
Thankfully, with the Agile method being used, its flexibility and willingness to bend to change made sure that no time was wasted when change was made.
“Due to this, a large risk exists in the waterfall method as neither clients nor developers know when the project will be delivered or received which usually takes too much time for controlling the damage” (Mokhtar & Khayyat, 2022).

## Slide 6: When to choose a Waterfall or Agile Approach…
 | WATERFALL | AGILE
Requirements: | Ideal for stable, unchanging requirements where everything is well defined from the start | Ideal for ever evolving needs, allowing for flexibility, ie. where the SNHU Travel Project client frequently changed the product vision
Stakeholder Involvement: | Limits client interaction until after planning | Requires continuous client feedback which are helpful in projects where stakeholders are closely worked with after each sprint
Project Complexity: | Works for simpler projects with lower risks | Works for complex projects due to its iterative development and risk management process
Deadlines & Flexibility: | Good for fixed deadlines with all features delivered at once | Good for incremental delivery that can adjust to changing deadlines
“It is advised that firms utilizing the current waterfall software delivery paradigm implement agile concepts as the digital world is already at a pivotal time” ( Mishra & Alzoubi, 2022).

## Slide 7: References
Verwijs, C., & Russo, D. (2023). A theory of Scrum team effectiveness. ACM Transactions on Software Engineering and Methodology, 32(3), 1–51. https://doi.org/10.1145/3571849
Khan, S., & Mahadik, S. (2022, July 1). (PDF) A comparative study of agile and Waterfall Software Development Methodologies. researchgate.net. https://www.researchgate.net/publication/361872079_A_Comparative_Study_of_Agile_and_Waterfall_Software_Development_Methodologies
Mishra, A., & Alzoubi, Y. I. (2023, June 12). Structured software development versus agile software development: A comparative analysis - international journal of system assurance engineering and management. SpringerLink. https://link.springer.com/article/10.1007/s13198-023-01958-5
Mokhtar, R., & Khayyat, M. (2022, March 1). A comparative case study of waterfall and agile ... sarjournal.com. https://www.sarjournal.com/content/51/SARJournalMarch2022_52_62.pdf